LOANSPHERE

AI-Powered Loan Agreement Platform

Full Project Specification for Antigravity IDE

| Project | LoanSphere — Major Project |
| --- | --- |
| Version | 1.0.0 |
| Stack | Python · Flask · spaCy · LangChain · PostgreSQL · FAISS |
| Deployment | Hosted Web App (Render / Railway) |
| Author | Vansh Jha |
| Date | April 2026 |

CONFIDENTIAL — COLLEGE MAJOR PROJECT

# 1. Project Overview

LoanSphere is a web-based AI platform that allows college students and learners to generate, summarize, and query loan agreements without legal expertise. It combines natural language processing, document generation, and a conversational AI interface into a single hosted application.

## 1.1  Problem Statement

- Loan agreements are complex legal documents that most people cannot interpret without expert help.

- Manual document drafting is error-prone and time-consuming.

- Students and first-time borrowers have no accessible, affordable tool to understand their own loan terms.

## 1.2  Solution Summary

| Target users | College students, first-time borrowers, learners |
| --- | --- |
| Core value | Turn complex loan documents into plain English — and generate new ones instantly |
| Deployment | Hosted web app (Render or Railway), accessible from any browser |
| AI approach | LangChain + HuggingFace models + spaCy NER + FAISS vector search |

# 2. Feature Specification

LoanSphere has four core AI-powered features, each accessible from its own page in the web app.

Feature 1 — Loan Agreement Generator

The user fills a structured form with loan details. The system generates a complete, legally structured loan agreement as a downloadable DOCX or PDF file, with a live HTML preview in the browser.

### Input fields (form)

| Field | Type / Format | Description |
| --- | --- | --- |
| borrower_name | String | Full legal name of the borrower |
| lender_name | String | Full legal name of the lender |
| loan_amount | Float (INR/USD) | Principal loan amount |
| interest_rate | Float (%) | Annual interest rate |
| tenure_months | Integer | Repayment period in months |
| start_date | Date (YYYY-MM-DD) | Loan disbursement date |
| collateral | String (optional) | Asset pledged as security |
| penalty_clause | String (optional) | Custom penalty for default |
| governing_law | String | Jurisdiction (e.g. Indian Contract Act, 1872) |

### Output

- DOCX file with proper legal formatting (clauses, signatures, schedules)

- Inline HTML preview rendered in the browser before download

- PDF version generated server-side via python-docx + reportlab

### Tech components

- Jinja2 template: loan_template.docx.j2 — base legal document with {{ }} placeholders

- python-docx: populates template and generates .docx

- LangChain PromptTemplate: optionally rewrites clauses in plain English for readability

- Flask route: POST /api/generate accepts JSON, returns file download URL

Feature 2 — Document Summarizer

The user uploads an existing loan agreement (PDF or DOCX). The system extracts the text, runs summarization, and returns the key terms as highlighted cards on screen.

### Input

| Field | Type / Format | Description |
| --- | --- | --- |
| file | PDF or DOCX upload | Uploaded loan agreement (max 10MB) |
| summary_mode | Enum: brief / detailed | brief = 5 bullet points, detailed = section-by-section |

### Output (summary cards)

- Loan amount & interest rate

- Repayment schedule summary

- Penalty / default clause

- Collateral details

- Governing law & jurisdiction

### Tech components

- PyMuPDF (fitz) for PDF text extraction; python-docx for DOCX extraction

- Tesseract OCR (pytesseract) for scanned / image-based PDFs

- HuggingFace transformers: facebook/bart-large-cnn for abstractive summarization

- Fallback: extractive summarization with sumy or LexRank for very long documents

- Flask route: POST /api/summarize — returns JSON with labelled card data

Feature 3 — Clause Extractor

The system identifies and labels specific legal clauses within an uploaded document. Each extracted clause is highlighted with its type and shown with a confidence score.

### Clause types extracted

| Field | Type / Format | Description |
| --- | --- | --- |
| REPAYMENT | Date + schedule | When and how much is due each period |
| INTEREST | Rate + type | Fixed or floating, annual/monthly |
| PENALTY | Trigger + amount | Default condition and penalty amount |
| COLLATERAL | Asset description | Physical or financial asset pledged |
| PREPAYMENT | Charges + conditions | Early repayment terms |
| GOVERNING_LAW | Jurisdiction string | Applicable law and courts |
| TERMINATION | Conditions | How the agreement can end early |

### Tech components

- spaCy en_core_web_lg: base NER for entities (ORG, MONEY, DATE, PERSON)

- Custom spaCy NER component trained on a small loan agreement dataset (~200 annotated sentences)

- Regex fallback patterns for structured fields (amounts, dates, percentages)

- sentence-transformers (all-MiniLM-L6-v2): embed each extracted clause

- FAISS index: store clause embeddings for semantic search by the Chatbot module

- Flask route: POST /api/extract — returns JSON array of { clause_type, text, start_char, end_char, confidence }

Feature 4 — AI Chatbot / Q&A

A conversational interface where the user can ask plain-English questions about an uploaded loan agreement. The chatbot answers using the actual document content (RAG), not general knowledge, and cites the relevant clause.

### Example Q&A flows

| Field | Type / Format | Description |
| --- | --- | --- |
| What is my interest rate? | Searches INTEREST clause | Returns rate from extracted clause with citation |
| What happens if I miss a payment? | Searches PENALTY clause | Returns penalty text with clause reference |
| Can I repay early? | Searches PREPAYMENT clause | Returns prepayment conditions |
| When is my first EMI due? | Searches REPAYMENT clause | Returns first payment date |

### Tech components

- LangChain ConversationalRetrievalChain: manages multi-turn conversation with document context

- FAISS vector store (from Extractor module): semantic retrieval of relevant clauses

- HuggingFace Inference API or local model: answers are generated grounded in retrieved context

- Conversation memory: LangChain ConversationBufferWindowMemory (last 5 turns)

- Flask route: POST /api/chat — accepts { session_id, message } returns { answer, cited_clause }

Note: The chatbot is scoped to the user's uploaded document only. It will not answer general legal questions outside the document context.

# 3. Project Folder Structure

Paste this structure into Antigravity as the scaffold prompt. Every file listed here needs to be created.

LoanSphere/

├── app/

│   ├── __init__.py              # Flask app factory

│   ├── config.py                # Env vars, DB URL, model paths

│   ├── routes/

│   │   ├── generate.py          # POST /api/generate

│   │   ├── summarize.py         # POST /api/summarize

│   │   ├── extract.py           # POST /api/extract

│   │   ├── chat.py              # POST /api/chat

│   │   └── auth.py              # POST /api/register, /api/login

│   ├── models/

│   │   ├── generator.py         # Jinja2 + python-docx logic

│   │   ├── summarizer.py        # HuggingFace BART pipeline

│   │   ├── extractor.py         # spaCy NER + FAISS indexing

│   │   └── chatbot.py           # LangChain RAG chain

│   ├── db/

│   │   ├── schema.sql           # All CREATE TABLE statements

│   │   └── db.py                # psycopg2 connection pool

│   └── utils/

│       ├── pdf_utils.py         # PDF extract + OCR helpers

│       ├── docx_utils.py        # DOCX read / write helpers

│       └── file_utils.py        # Upload validation, temp cleanup

├── templates/                   # Jinja2 loan agreement templates

│   └── loan_agreement_base.docx # Base DOCX template with placeholders

├── static/

│   ├── css/

│   │   └── main.css

│   ├── js/

│   │   ├── generator.js

│   │   ├── summarizer.js

│   │   ├── extractor.js

│   │   └── chatbot.js

│   └── uploads/                 # Temp storage for user files

├── frontend/                    # HTML pages

│   ├── index.html               # Landing / dashboard

│   ├── generator.html

│   ├── summarizer.html

│   ├── extractor.html

│   └── chatbot.html

├── main.py                      # Entry point: flask run

├── requirements.txt

├── Procfile                     # For Render/Railway deployment

└── .env                         # Secrets (never commit)

# 4. Database Schema (PostgreSQL)

Run schema.sql once during project setup. All tables use UUID primary keys for safety.

## 4.1  users

| Column | Type | Constraint | Description |
| --- | --- | --- | --- |
| id | UUID | PRIMARY KEY DEFAULT gen_random_uuid() | Unique user identifier |
| email | VARCHAR(255) | UNIQUE NOT NULL | Login email address |
| password_hash | VARCHAR(255) | NOT NULL | bcrypt hashed password |
| full_name | VARCHAR(255) | NOT NULL | Display name |
| created_at | TIMESTAMP | DEFAULT NOW() | Account creation time |

## 4.2  documents

| Column | Type | Constraint | Description |
| --- | --- | --- | --- |
| id | UUID | PRIMARY KEY DEFAULT gen_random_uuid() | Unique document ID |
| user_id | UUID | REFERENCES users(id) ON DELETE CASCADE | Owner of the document |
| filename | VARCHAR(255) | NOT NULL | Original uploaded filename |
| file_path | TEXT | NOT NULL | Server-side storage path |
| doc_type | VARCHAR(50) | DEFAULT 'uploaded' | uploaded or generated |
| created_at | TIMESTAMP | DEFAULT NOW() | Upload/creation timestamp |

## 4.3  extracted_clauses

| Column | Type | Constraint | Description |
| --- | --- | --- | --- |
| id | UUID | PRIMARY KEY DEFAULT gen_random_uuid() | Clause record ID |
| document_id | UUID | REFERENCES documents(id) ON DELETE CASCADE | Parent document |
| clause_type | VARCHAR(100) | NOT NULL | e.g. PENALTY, INTEREST |
| clause_text | TEXT | NOT NULL | Extracted clause content |
| confidence | FLOAT | DEFAULT 0.0 | NER confidence score 0-1 |
| start_char | INTEGER |  | Start position in original text |
| end_char | INTEGER |  | End position in original text |

## 4.4  chat_sessions

| Column | Type | Constraint | Description |
| --- | --- | --- | --- |
| id | UUID | PRIMARY KEY DEFAULT gen_random_uuid() | Session identifier |
| user_id | UUID | REFERENCES users(id) ON DELETE CASCADE | Session owner |
| document_id | UUID | REFERENCES documents(id) | Document being queried |
| created_at | TIMESTAMP | DEFAULT NOW() | Session start time |

## 4.5  chat_messages

| Column | Type | Constraint | Description |
| --- | --- | --- | --- |
| id | UUID | PRIMARY KEY DEFAULT gen_random_uuid() | Message ID |
| session_id | UUID | REFERENCES chat_sessions(id) ON DELETE CASCADE | Parent session |
| role | VARCHAR(20) | CHECK (role IN ('user','assistant')) | Sender role |
| content | TEXT | NOT NULL | Message text |
| cited_clause | TEXT |  | Clause reference cited in answer |
| created_at | TIMESTAMP | DEFAULT NOW() | Message timestamp |

# 5. API Contracts

Each route accepts JSON (or multipart/form-data for file uploads) and returns JSON. All routes except /api/register and /api/login require a JWT Bearer token in the Authorization header.

## 5.1  POST /api/generate

### Request body (application/json)

{ "borrower_name": "Riya Sharma",

"lender_name": "SBI Bank",

"loan_amount": 500000,

"interest_rate": 8.5,

"tenure_months": 60,

"start_date": "2026-05-01",

"collateral": "2016 Honda Activa",

"penalty_clause": "2% of outstanding per month",

"governing_law": "Indian Contract Act, 1872" }

### Response (200 OK)

{ "document_id": "uuid-here",

"download_url": "/static/generated/loan_uuid.docx",

"preview_html": "<html>...</html>" }

## 5.2  POST /api/summarize

### Request (multipart/form-data)

- file: PDF or DOCX file (max 10MB)

- summary_mode: brief | detailed

### Response (200 OK)

{ "document_id": "uuid-here",

"cards": [

{ "label": "Loan Amount", "value": "INR 5,00,000" },

{ "label": "Interest Rate", "value": "8.5% per annum" },

{ "label": "Tenure", "value": "60 months" },

{ "label": "Penalty", "value": "2% of outstanding per month" }

] }

## 5.3  POST /api/extract

### Request (multipart/form-data)

- file: PDF or DOCX file

### Response (200 OK)

{ "document_id": "uuid-here",

"clauses": [

{ "clause_type": "INTEREST",

"clause_text": "The loan shall carry interest at 8.5% per annum",

"confidence": 0.94,

"start_char": 142, "end_char": 198 }

] }

## 5.4  POST /api/chat

### Request (application/json)

{ "session_id": "uuid-here",

"document_id": "uuid-here",

"message": "What happens if I miss a payment?" }

### Response (200 OK)

{ "answer": "According to clause 7, a penalty of 2% of the outstanding...",

"cited_clause": "PENALTY",

"cited_text": "The borrower shall pay a penalty of 2%..." }

# 6. requirements.txt

Paste this as your requirements.txt. Pin major versions for reproducibility.

flask==3.0.3

flask-cors==4.0.1

flask-jwt-extended==4.6.0

psycopg2-binary==2.9.9

python-docx==1.1.2

jinja2==3.1.4

pymupdf==1.24.5

pytesseract==0.3.10

transformers==4.41.2

torch==2.3.0

sentence-transformers==3.0.1

faiss-cpu==1.8.0

spacy==3.7.4

langchain==0.2.5

langchain-community==0.2.5

langchain-huggingface==0.0.3

sumy==0.11.0

bcrypt==4.1.3

python-dotenv==1.0.1

gunicorn==22.0.0

After installing, run:

python -m spacy download en_core_web_lg

# 7. Environment Variables (.env)

Note: Never commit .env to GitHub. Add it to .gitignore immediately.

| DATABASE_URL | postgresql://user:pass@host:5432/loansphere |
| --- | --- |
| JWT_SECRET_KEY | any-long-random-string-here |
| UPLOAD_FOLDER | static/uploads |
| GENERATED_FOLDER | static/generated |
| MAX_FILE_SIZE_MB | 10 |
| HUGGINGFACE_API_KEY | hf_xxxxxxxxxxxxxxxx (from huggingface.co/settings/tokens) |
| FLASK_ENV | development (change to production on deploy) |

# 8. Recommended Build Order for Antigravity

Follow this exact sequence. Each phase gives you a working, demonstrable output before moving to the next — important for incremental college reviews.

## Phase 1 — Scaffold (Day 1)

- Create the full folder structure as listed in Section 3

- Set up Flask app factory in app/__init__.py with Blueprint registration

- Configure PostgreSQL connection in app/db/db.py using psycopg2 connection pool

- Run schema.sql to create all 5 tables

- Implement /api/register and /api/login with bcrypt + JWT

- Deliverable: Flask server runs, user can register and log in, DB tables exist

## Phase 2 — Generator (Day 2–3)

- Create loan_agreement_base.docx template with {{ }} Jinja2 placeholders for all fields

- Build generator.py: loads template, fills placeholders, saves output DOCX

- Build generate.html: form with all input fields, submit calls POST /api/generate

- Render HTML preview of the generated document inline on the page

- Add PDF export option

- Deliverable: User fills form, gets a downloadable loan agreement DOCX

## Phase 3 — Summarizer (Day 4–5)

- Build pdf_utils.py and docx_utils.py for text extraction and OCR

- Build summarizer.py: BART pipeline on extracted text, returns key cards

- Build summarizer.html: file upload area, display summary cards on success

- Flask route: POST /api/summarize

- Deliverable: User uploads loan PDF, gets 5 key-term cards

## Phase 4 — Clause Extractor (Day 6–7)

- Build extractor.py: spaCy NER pipeline + regex fallbacks for each clause type

- Embed extracted clauses with sentence-transformers, store in FAISS index per document_id

- Build extractor.html: file upload + visual clause highlighting with color-coded chips

- Flask route: POST /api/extract, store results in extracted_clauses table

- Deliverable: User uploads a document, sees every clause type highlighted and labelled

## Phase 5 — Chatbot (Day 8–10)

- Build chatbot.py: LangChain ConversationalRetrievalChain backed by the FAISS index from Phase 4

- Add ConversationBufferWindowMemory (k=5) so the chatbot remembers context

- Build chatbot.html: chat UI with message bubbles, citation display below each answer

- Flask route: POST /api/chat, log all messages to chat_messages table

- Deliverable: User can ask plain-English questions about any uploaded document

## Phase 6 — Polish & Deploy (Day 11–14)

- Build index.html dashboard linking all four tools

- Add document history page: list all a user's uploaded and generated docs

- Responsive CSS for mobile browsers

- Write Procfile: web: gunicorn main:app

- Deploy to Render.com (free tier) or Railway — link PostgreSQL add-on

- Run end-to-end tests with a real loan agreement PDF

# 9. Antigravity Prompt Templates

Use these prompts verbatim when building each module. They include the full context Antigravity needs to generate working code.

## Prompt 1 — Flask scaffold

Create a Flask application called LoanSphere. Use an app factory pattern in app/__init__.py. Register four Blueprints: generate_bp, summarize_bp, extract_bp, chat_bp, each in their own file under app/routes/. Add Flask-CORS, Flask-JWT-Extended. Create a PostgreSQL connection pool in app/db/db.py using psycopg2. Add /api/register (POST) and /api/login (POST) routes in app/routes/auth.py using bcrypt for password hashing and JWT for tokens. Create main.py as the entry point. Create .env with DATABASE_URL, JWT_SECRET_KEY, UPLOAD_FOLDER, GENERATED_FOLDER variables.

## Prompt 2 — Generator module

Create app/models/generator.py. It should accept a dictionary with keys: borrower_name, lender_name, loan_amount, interest_rate, tenure_months, start_date, collateral, penalty_clause, governing_law. Load a Jinja2 DOCX template from templates/loan_agreement_base.docx, fill all placeholders, and save the output to GENERATED_FOLDER with a UUID filename. Return the output file path and an HTML string preview. Create app/routes/generate.py with POST /api/generate that calls this module, saves document metadata to the documents table, and returns { document_id, download_url, preview_html }.

## Prompt 3 — Summarizer module

Create app/models/summarizer.py. Accept a file path and summary_mode (brief or detailed). Use PyMuPDF to extract text from PDFs and python-docx for DOCX files. Fall back to pytesseract OCR if text extraction returns less than 100 characters. Run the HuggingFace pipeline facebook/bart-large-cnn on the extracted text. Return a list of dicts: [{ label, value }] covering loan amount, interest rate, tenure, penalty clause, and governing law. Create app/routes/summarize.py with POST /api/summarize accepting multipart/form-data file upload.

## Prompt 4 — Extractor module

Create app/models/extractor.py. Load spaCy en_core_web_lg. Define regex patterns for INTEREST, REPAYMENT, PENALTY, COLLATERAL, PREPAYMENT, GOVERNING_LAW, and TERMINATION clause types. For each sentence in the document text, run spaCy NER and regex to identify the clause type. Embed each extracted clause using sentence-transformers all-MiniLM-L6-v2. Store embeddings in a FAISS IndexFlatL2 index keyed by document_id, saved to disk as faiss_store/{document_id}.index. Return list of { clause_type, clause_text, confidence, start_char, end_char }. Create app/routes/extract.py with POST /api/extract.

## Prompt 5 — Chatbot module

Create app/models/chatbot.py. Load the FAISS index for a given document_id from faiss_store/{document_id}.index. Use LangChain FAISS vectorstore wrapper with sentence-transformers all-MiniLM-L6-v2 as the embedding model. Create a ConversationalRetrievalChain with ConversationBufferWindowMemory(k=5). Use HuggingFaceHub with mistralai/Mistral-7B-Instruct-v0.2 as the LLM (via HUGGINGFACE_API_KEY). The chain should return the answer and the source document chunk it cited. Create app/routes/chat.py with POST /api/chat accepting { session_id, document_id, message } and saving messages to the chat_messages table.

# 10. Pre-Submission Checklist

Go through this before your final demo:

- All 4 features work end-to-end with a real sample loan agreement PDF

- User registration and login flow is working with JWT auth

- Generated DOCX downloads correctly and opens in MS Word / Google Docs

- Summarizer handles a scanned PDF (OCR path tested)

- Clause extractor correctly identifies at least 4 of the 7 clause types

- Chatbot cites the correct clause in its answers

- App is deployed and accessible via a public URL

- No .env file or secrets committed to GitHub

- README.md explains what the project does, how to run locally, and what each route does

- requirements.txt is frozen with exact versions (pip freeze > requirements.txt)

LoanSphere — Spec v1.0  |  Built with Antigravity + Claude  |  April 2026